## Slide 1: Career Marketplace Research Plan
Digital Enablement Division
November 26, 2018

## Slide 2: Current career marketplace
Currently hosted on Elgg versions of GCconnex and GCcollab. Functionality is similar on both but with different opportunity types.
Concept developed by the Office of the Chief Human Resources Officer (OCHRO), the GCTools, and the Career Connexions team from Health Canada. Burt James from the HC team joined the GCTools for an assignment to help with project management. National Research Council provided development work.
Provides an informal mechanism for employees and GCcollab users to find career opportunities such as secondments, deployments, mentoring, job shadowing, micro-missions, casual contracts.

## Slide 3: Why build a new version of Career Marketplace?
Fit the career service into the new Open, Accessible Digital Workspace ecosystem.
Enhance user experience in seeking for and posting career opportunities.
Redesign to match OADW brand and design system.
Integration with new profile and directory service, single sign-on account.
Better analytics on opportunity postings and applications, informal HR in the GC.
Opportunity to rebuild service from scratch, with a simplified MVP, or improve service as is currently available on Elgg.

## Slide 4: Research plan for December 2018 – January 2019
Career personas and scenarios
Kick-off meeting to determine business requirements
User journey mapping
Define user requirements
User research and competitive analysis

## Slide 5: Kick-off meeting
Whole project team
Partners from ESDC, OCHRO
Maximum one-hour
Define the problem(s), bring all partners in agreement
Will help define business requirements, and user stories to use for journey mapping.

## Slide 6
Competitive Analysis
Compare features, user trends, and best practices between different career related sites.
Career Marketplace, jobs.gc.ca, Linkedin Jobs, Glassdoor, Talent Cloud, Indeed.ca, Freelancer.ca, Shapr
Start with GC related applications and initiatives
Provide a document with comparisons shown in a table.
Lead: Sierra Duffey
User Research
Collect data from help desk about issues surrounding Career Marketplace
Collect common pain points among users related to job searching, opportunities, HR processes for informal opportunities.
Will look through previous user research such as interviews, usability testing, surveys etc.
Lead: Donna Monbourquette

## Slide 7: Career personas and scenarios
Develop a set of personas or scenarios that would use the career marketplace.
Rather than focusing on characteristics and demographics, focus on user context and end goals
Base these personas off users currently on the career marketplace.
To be defined with OCHRO, ESDC.
E.g. young professional seeking opportunities, manager looking for a casual, experienced public servant looking to mentor, etc.

## Slide 8: Journey mapping session
Project team and partners from ESDC, OCHRO
Around 2-3 hours
Goal: Determine the best process for job hunting
  Reflection: How does our current system line up with this?
Will help determine user stories and workflows.

## Slide 9: Defining user requirements
One representative from each discipline, partner department
1 hour session
Define user requirements
  Based on technical and business requirements
Considerations:
  Look at requirements used to develop the exiting Career Marketplace
    Have the requirements changed since then?
    Do we need to add, or remove any requirements?

## Slide 10: Thank you!
Donna Monbourquette
User Experience Researcher
Donna.monbourquette@tbs-sct.gc.ca
Sierra Duffey
Web Content Specialist
Sierra.duffey@tbs-sct.gc.ca
(343) 548-3306